College Name:M . H . Saboo Siddik Poytechnic

Department / Programme: CO-6-K (Undaied)

Academic Year: 2025-2026

Project Title : Smart Blogger with Ai Chat bot

Guide Name : Iqra Khan

Members

Maaz

Suffiyan

Awan

Anas

Problem Statement: Traditional blogging platforms lack intelligent assistance, automated moderation, and personalized interaction. Content creation and management are largely manual, leading to inefficiency and limited user engagement. This project addresses these limitations by integrating AI-based features into a unified blogging platform.

Objectives of the Project

- To design a scalable blogging platform

- To integrate an AI chatbot for user assistance

- To implement secure authentication and user management

- To improve content handling , accessibility and usability

System Architecture (Short):

- The system follows a client–server architecture where the frontend interacts with a Django backend. User and blog data are managed through a relational database, while the AI chatbot communicates via an external Routes

Functionalities Implemented (User Module)

- Password reset

- Change Password

- CURD Account

- User Logout

- Email verification

- About section of developers

Work Completed Till Mid-January (As of Know)

- Project completion: Approximately 23%

- User authentication and session management completed

- User card operations implemented

- Forgot password and change password functionality completed

- Logout functionality implemented

- Notification system for updates implemented

- Basic project structure and database setup completed

Planned Work and Expected Progress (Till End of January)

- Project completion expected to reach 45–60%

- Blog creation, update, and delete (CRUD) using CKEditor 5/4

- Blog visibility control (public/private)

- Blog preview before publishing

- Bloggers Page Follow and UnFollow

- User profile enhancements (profile image, bio)

- System preparation for AI chatbot integration

Design and Prototyping Status

- The project is currently in the design and prototyping phase of development.

- Initial UI/UX prototypes have been designed using Figma to visualize the layout, user flow, and core functionalities of the system.

- The prototypes cover key modules such as user authentication, blog interface, and dashboard layout.

- As the project follows the Agile development model, these prototypes are iterative in nature and will be continuously refined based on feedback and implementation requirements.

- Further improvements and enhancements to the design will be carried out during subsequent development sprints.

Theme:

1. Charcoal Black (#252323)
Usage:Primary background color for headers, navbar, and footer. Provides strong contrast and a premium look.

2. Slate Gray (#4B4E58)
Usage:Secondary background, sidebar, or card backgrounds. Works well for layout separation without being too dark.

3. Cool Gray Blue (#70798C)
Usage:Text highlights, icons, borders, and secondary buttons. Adds calmness and readability.

4. Soft Ivory (#F5F1ED)
Usage:Main background color for pages. Keeps the UI light, clean, and easy on the eyes.

5. Warm Beige (#E8E2D5)
Usage:Card backgrounds, input fields, and content containers. Adds warmth without overpowering content.

6. Muted Sand (#DAD2BC)
Usage:Hover states, dividers, subtle highlights, and section separators.

7. Earth Brown (#A99985)
Usage:Accent color for buttons, badges, and emphasis elements. Adds a natural, professional tone.

8. Soft Taupe (#B1A290)
Usage:Secondary accents, inactive states, and background gradients. Helps maintain visual consistency.